# VELTRIX SPORTS

# Reconciled Project Proposal — Stakeholder Approval

| Document Version | 2.0 |
| --- | --- |
| Date | August 29, 2026 |
| Classification | Confidential — For Internal Review |
| Prepared For | Project Stakeholder |
| Prepared By | Veltrix Sports Development Team |
| Status | Pending Approval |

# 1. Executive Summary

Veltrix Sports is a sports platform connecting athletes, coaches, event organizers, and spectators through three verticals: Training Plans, Events, and Ticketing.

This document reconciles the Product Feature List (4-page PDF) with the Project Proposal (22-page DOCX) and classifies all features into prioritized phases.

## Key Finding

The Product Feature List contains significantly more functionality than the original 2-week MVP proposal. The full feature set requires 3-6 months of development, not 2 weeks.

## Recommended Approach

| Phase | Timeline | Scope | Budget |
| --- | --- | --- | --- |
| Phase 1: MVP | 2 weeks | Core features only | ₹91,800 |
| Phase 2: Launch | Weeks 3-8 | Complete product | ₹155,000 |
| Phase 3: Scale | Month 3+ | Enterprise features | ₹210,000 |
| Total | 6 months | Full platform | ₹456,800 |

## Decision Required

Stakeholder must confirm: Phase 1 only (₹91,800) or Phase 1+2 (₹246,800)?

# 2. Scope Reconciliation Summary

## 2.1 Feature Count Comparison

| Source | Features | Estimated Screens |
| --- | --- | --- |
| Product Feature List PDF | 80+ | 60-80 |
| Project Proposal DOCX | 28 | 28 |
| Difference | 52+ features | 32-52 screens |

## 2.2 Major Gaps Identified

### Training Plan Vertical

AI plan generation — Not in proposal, P2 priority

Wearable integration — Not in proposal, P1 priority

Terrain integration — Not in proposal, P1 priority

Weather integration — Not in proposal, P1 priority

Zoom/Google Meet — Not in proposal, P1 priority

In-app messaging — Not in proposal, P1 priority

Subscription billing — Not in proposal, P1 priority

Referral program — Not in proposal, P1 priority

### Events Vertical

Organizer management — Not in proposal, P1 priority

Bib allocation — Not in proposal, P1 priority

Volunteer management — Not in proposal, P1 priority

Route maps — Not in proposal, P1 priority

Live tracking — Not in proposal, P1 priority

Results/e-certificates — Not in proposal, P1 priority

Sponsor management — Not in proposal, P1 priority

Merchandise sales — Not in proposal, P1 priority

### Ticketing Vertical

Self-serve organizer dashboard — Not in proposal, P1 priority

Multi-event marketplace — Not in proposal, P1 priority

Custom registration forms — Not in proposal, P1 priority

Commission/payout system — Not in proposal, P1 priority

# 3. Feature Prioritization

## 3.1 P0 — Must-Have MVP (2-Week Scope)

These features are essential for a working product that can be launched.

### Training Plan (B2B & B2C)

UI/UX design

User database

Server, hosting, maintenance

Domain

Coach and athlete dashboards (basic)

Landing pages (basic)

Registration flow

Welcome kit (digital)

Payment gateway (Razorpay)

Email/account setup

Running plans

Triathlon plans

Biking plans

Nutrition plan

Hydration plan

Strength & conditioning

API integration

User journey tracking

Analytics (basic)

### Events

Event listing

Event registration

Tickets

Payment gateway (Razorpay)

API integration

Analytics (basic)

### Ticketing

Ticketing functionality

QR code check-in

Event reviews (basic)

### Cross-Cutting

Shared infrastructure

API integrations

Analytics (basic)

## 3.2 P1 — Launch/Phase 2 (Weeks 3-8)

These features are important for a complete product but can be added after initial launch.

### Training Plan

Fitness/medical intake assessment

Subscription/recurring billing

Technique/education content library

Device integration (wearables)

Terrain integration

Weather integration

Zoom/Google Meet integration

Performance/progress tracking

In-app coach-athlete messaging

Push notifications and reminders

Referral program

Customer support/helpdesk

### Events

Coaching plan add-on

Team/relay registration

Waitlist management

Promo/discount codes

Refund/cancellation rules

Device integration

Terrain integration

Weather integration

Organizer-side event creation tools

Bib number allocation

Volunteer management

Route/course maps

Live race tracking

Results processing

e-certificate generation

Race photo marketplace

Sponsor and branding management

Merchandise sales

Post-event feedback survey

### Ticketing

Self-serve organizer dashboard

Multi-event public marketplace

Custom registration form builder

Multiple ticket tiers and pricing

Platform commission structure

Automated payout/settlement

SEO-optimized public event pages

## 3.3 P2 — Future/Advanced (Month 3+)

These features are advanced capabilities that require significant development.

### Training Plan

AI automation of plan generation

Advanced analytics dashboard

White-label solutions

### Events

Advanced live tracking

Advanced results processing

Advanced sponsor management

### Ticketing

Advanced marketplace features

Dynamic pricing

Advanced SEO

### Cross-Cutting

Admin/CMS panel

Data privacy and compliance (GDPR, DPDP)

Marketing tools (email/SMS campaigns)

Business-side revenue dashboard

Customer support/helpdesk

# 4. Revised Technical Architecture

## 4.1 Architecture Layers

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Flutter 3.41.9 | Cross-platform mobile |
| Language | Dart 3.11.5 | Application logic |
| State Management | BLoC | Application state |
| Navigation | GoRouter | Screen navigation |
| HTTP Client | Dio | API communication |
| Local Storage | Hive | Local persistence |
| Backend | [REQUIRES CONFIRMATION] | Backend services |
| Database | [REQUIRES CONFIRMATION] | Data persistence |
| Payment | Razorpay | Payment processing |

## 4.2 Backend Options

[BACKEND ARCHITECTURE REQUIRES CONFIRMATION]

| Option | Services | Best For |
| --- | --- | --- |
| Firebase-Primary | Firebase Auth, Firestore, Storage | Quick MVP |
| AWS-Primary | Cognito, RDS, S3 | Scalability |
| Hybrid | Firebase Auth, PostgreSQL, S3 | Balance |

# 5. Revised Timeline

## 5.1 Phase 1: MVP (2 Weeks)

| Day | Focus | Deliverables |
| --- | --- | --- |
| 1 | Backend Setup | Database, Auth APIs, Scaffolding |
| 2 | Flutter Setup | Structure, Theme, Navigation |
| 3 | Authentication | Login, Signup, OTP |
| 4 | Home Dashboard | Home, Quick actions |
| 5 | Training Module | Plans, Details, Sessions |
| 6 | Events Module | Events, Details, Registration |
| 7 | Ticketing Module | Tickets, Seat selection |
| 8 | Payments | Razorpay, Cart, Checkout |
| 9 | Testing | Bug fixes, Polish |
| 10 | Deployment | Build, Upload |

## 5.2 Phase 2: Launch (Weeks 3-8)

| Week | Focus | Deliverables |
| --- | --- | --- |
| 3-4 | Wearables + Integrations | Device sync, Terrain, Weather |
| 5-6 | Events Operations | Organizer tools, Bibs, Live tracking |
| 7-8 | Marketplace | Self-serve dashboard, Commission system |

## 5.3 Phase 3: Scale (Month 3+)

| Month | Focus | Deliverables |
| --- | --- | --- |
| 3 | AI + Advanced | AI plans, Advanced analytics |
| 4 | Compliance + Marketing | GDPR, Marketing tools |
| 5-6 | Enterprise | Admin CMS, Business dashboard |

# 6. Revised Cost Breakdown

## 6.1 Phase 1: MVP

| Category | Amount (₹) |
| --- | --- |
| Development | 65,000 |
| Infrastructure | 800 |
| Services | 500 |
| App Stores | 25,500 |
| Phase 1 Total | 91,800 |

## 6.2 Phase 2: Launch

| Category | Amount (₹) |
| --- | --- |
| Flutter Development | 80,000 |
| Backend Development | 40,000 |
| UI/UX Design | 20,000 |
| Infrastructure | 5,000 |
| Services | 10,000 |
| Phase 2 Total | 155,000 |

## 6.3 Phase 3: Scale

| Category | Amount (₹) |
| --- | --- |
| AI/ML Development | 100,000 |
| Backend Development | 60,000 |
| Infrastructure | 20,000 |
| Services | 30,000 |
| Phase 3 Total | 210,000 |

## 6.4 Total Investment

| Phase | Amount (₹) |
| --- | --- |
| Phase 1: MVP | 91,800 |
| Phase 2: Launch | 155,000 |
| Phase 3: Scale | 210,000 |
| Grand Total | 456,800 |

# 7. Platform Scope

| Platform | Phase 1 | Phase 2 | Phase 3 |
| --- | --- | --- | --- |
| Android | Primary | Primary | Primary |
| iOS | [REQUIRES CONFIRMATION] | Secondary | Secondary |
| Web | No | [REQUIRES CONFIRMATION] | [REQUIRES CONFIRMATION] |

# 8. Team Requirements

## 8.1 Phase 1 Team

| Role | Count |
| --- | --- |
| Flutter Developer | 2 |
| Backend Developer | 1 |
| UI/UX Designer | 1 |
| QA Tester | 1 |

## 8.2 Phase 2 Team (Additional)

| Role | Count |
| --- | --- |
| Flutter Developer | +1 |
| Backend Developer | +1 |
| DevOps Engineer | 1 |

## 8.3 Phase 3 Team (Additional)

| Role | Count |
| --- | --- |
| AI/ML Engineer | 1 |
| Data Engineer | 1 |

# 9. Acceptance Criteria

## 9.1 Phase 1 MVP Criteria

| ID | Criterion |
| --- | --- |
| AC-01 | All 28 screens implemented |
| AC-02 | Authentication works (email, Google, Apple) |
| AC-03 | Training plans browsable and purchasable |
| AC-04 | Events browsable and registrable |
| AC-05 | Tickets purchasable with QR codes |
| AC-06 | Razorpay integration functional |
| AC-07 | Profile management works |
| AC-08 | All critical defects resolved |
| AC-09 | Release build passes QA |
| AC-10 | App store submission complete |

## 9.2 Phase 2 Launch Criteria

| ID | Criterion |
| --- | --- |
| AC-11 | Wearable integration functional |
| AC-12 | Organizer tools available |
| AC-13 | Live tracking working |
| AC-14 | Marketplace operational |
| AC-15 | Commission system functional |

# 10. Risks & Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Scope creep | High | High | Strict phase adherence |
| Backend delays | Medium | High | Early API provisioning |
| Payment issues | Medium | High | Early sandbox testing |
| Timeline overrun | Medium | High | Daily standups |
| Feature list expansion | High | Medium | Change request process |

# 11. Immediate Next Steps

| # | Action | Owner |
| --- | --- | --- |
| 1 | Review this reconciled document | Stakeholder |
| 2 | Confirm MVP scope (P0 only) | Stakeholder |
| 3 | Confirm budget (₹91,800 or ₹246,800) | Stakeholder |
| 4 | Confirm platform scope (Android/iOS) | Stakeholder |
| 5 | Confirm backend architecture | Stakeholder + Tech |
| 6 | Begin Phase 1 development | Team |

# 12. Conclusion

| Item | Status |
| --- | --- |
| Scope Reconciliation | Complete |
| Feature Prioritization | Complete |
| Timeline | Defined (3 phases) |
| Budget | Defined (3 phases) |
| Backend Architecture | REQUIRES CONFIRMATION |
| Platform Scope | REQUIRES CONFIRMATION |

Decision Required: Approve Phase 1 only (₹91,800) or Phase 1+2 (₹246,800)?

# Appendix: Change Summary

## Critical Changes Made

Scope reconciliation: Aligned Feature List PDF with Project Proposal

Feature prioritization: Classified all features as P0/P1/P2

Timeline revision: Expanded from 2 weeks to 3 phases (6 months)

Budget revision: Expanded from ₹91,800 to ₹456,800 (3 phases)

Platform scope: Marked iOS and Web as requiring confirmation

Backend architecture: Marked as requiring confirmation

## Items Requiring Stakeholder Confirmation

MVP Scope: P0 only or P0+P1?

Budget: ₹91,800 (Phase 1) or ₹246,800 (Phase 1+2)?

Platform: Android only or Android+iOS?

Backend: Firebase, AWS, or Hybrid?

Ticketing: Basic or Marketplace?

## Risks Identified

Scope creep — High probability, high impact

Feature list expansion — High probability, medium impact

Backend delays — Medium probability, high impact

Timeline overrun — Medium probability, high impact