# VELTRIX SPORTS

# Project Showcase Document

| Item | Details |
| --- | --- |
| Project | Veltrix Sports |
| Type | Sports Platform |
| Platforms | Android, iOS, Web |
| Timeline | 2 Weeks MVP |
| Total Budget | ₹99,800 |

# 1. WHAT WE'RE BUILDING

## Three Core Modules

| Module | Features | Target | Revenue |
| --- | --- | --- | --- |
| Training Plans | Coach profiles, Video sessions, Progress tracking | Athletes, Coaches | B2B & B2C |
| Events | Event listing, Registration, QR check-in | Event organizers | Commission |
| Ticketing | Seat selection, QR tickets, Payment gateway | Event attendees | Service fee |

# 2. APP SCREENS (28 Total)

## Navigation Structure

Bottom Navigation: Home, Training, Events, Profile

Top Bar: Search, Notifications, Cart

Drawer: Settings, Help, About

## Screen Flow

Onboarding → Login → Home

Home → Training → Details → Book → Payment → Success

Home → Events → Details → Register → Payment → Success

Home → Tickets → Details → Seat Selection → Payment → Success

# 3. DETAILED SCREENS

## 3.1 Onboarding (4 Screens)

| Screen | Elements | Purpose |
| --- | --- | --- |
| Splash | Logo, Tagline | App loading |
| Welcome 1 | Image, Title, Next button | Find Coaches |
| Welcome 2 | Image, Title, Next button | Discover Events |
| Welcome 3 | Image, Title, Get Started button | Book Tickets |

## 3.2 Authentication (4 Screens)

| Screen | Elements | Purpose |
| --- | --- | --- |
| Login | Email, Password, Google/Apple login | User login |
| Sign Up | Name, Email, Phone, Password, User Type | Create account |
| Forgot Password | Email input, Reset button | Reset password |
| OTP Verify | 6-digit code, Resend OTP | Verify phone |

## 3.3 Home Screen (1 Screen)

| Section | Elements |
| --- | --- |
| Header | Profile picture, Greeting, Search, Notifications, Cart |
| Quick Actions | Training Plans, Events, Tickets, Progress (4 cards) |
| Featured | Featured Events, Popular Coaches, Trending Plans |
| Upcoming | Event cards with Book Now button |
| Recommended | Training plan cards with Start Plan button |

## 3.4 Training Plans (4 Screens)

| Screen | Elements |
| --- | --- |
| Plans List | Search, Filter, Sort, Plan cards |
| Plan Details | Hero image, Coach info, Duration, Level, Price, Schedule, Start Plan button |
| Session | Video player, Timer, Exercises list, Complete/Skip buttons |
| Progress | Total sessions, Streak, Hours trained, Charts, History |

## 3.5 Events (4 Screens)

| Screen | Elements |
| --- | --- |
| Events List | Search, Filter, Sort, Event cards |
| Event Details | Hero image, Date/Time, Location map, Organizer, Rules, Register button |
| Registration | Event summary, Fee breakdown, Participant details, Pay Now button |
| Check-in | QR code, Event info, Check-in status |

## 3.6 Tickets (4 Screens)

| Screen | Elements |
| --- | --- |
| Tickets List | Search, Filter, Sort, Ticket cards |
| Ticket Details | Event image, Venue, Seat selection, Ticket type, Quantity, Buy Tickets button |
| Seat Selection | Interactive seat map, Legend, Selected seats, Price summary |
| Confirmation | Booking ID, Event details, Seat details, QR code, Download button |

## 3.7 Cart & Payment (4 Screens)

| Screen | Elements |
| --- | --- |
| Cart | Cart items, Remove button, Quantity, Promo code, Total, Checkout button |
| Checkout | Order summary, Payment methods (Razorpay, UPI, Card), Pay Now button |
| Success | Success icon, Amount paid, Transaction ID, View Tickets button |
| Failed | Error icon, Error message, Retry button |

## 3.8 Profile (4 Screens)

| Screen | Elements |
| --- | --- |
| Profile | Avatar, Name, Email, Phone, Edit Profile, My Bookings/Tickets/Training, Settings, Logout |
| Edit Profile | Change avatar, Name, Email, Phone, DOB, Gender, Bio, Sport, Save button |
| My Bookings | Tabs (Upcoming/Past), Booking cards, View Details/Cancel buttons |
| My Tickets | Tabs (Upcoming/Past), Ticket cards, QR Code/Download buttons |

# 4. TECHNICAL ARCHITECTURE

## Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend | Flutter 3.41.9, Dart 3.11.5 |
| State Management | BLoC |
| Navigation | GoRouter |
| HTTP Client | Dio |
| Local Storage | Hive |
| Backend | Firebase / AWS |
| Payment | Razorpay |

# 5. DEVELOPMENT TIMELINE

## 2-Week Sprint Plan

| Day | Focus | Deliverables |
| --- | --- | --- |
| 1 | Backend Setup | Database, Auth APIs, Basic structure |
| 2 | Flutter Setup | Project structure, Theme, Navigation |
| 3 | Auth Screens | Login, Signup, OTP, Forgot Password |
| 4 | Home Dashboard | Home screen, Quick actions, Featured |
| 5 | Training Plans | Plans list, Plan details, Sessions |
| 6 | Events | Events list, Event details, Registration |
| 7 | Ticketing | Tickets list, Seat selection, Booking |
| 8 | Payments | Razorpay integration, Cart, Checkout |
| 9 | Testing | Bug fixes, Performance, Polish |
| 10 | Deployment | Build, Upload, Submit for review |

# 6. COST BREAKDOWN

## Development Cost(According to AI)

| Item | Cost |
| --- | --- |
| 2 Flutter Developers (10 days) | ₹40,000 |
| 1 Backend Developer (5 days) | ₹15,000 |
| UI/UX Design | ₹10,000 |
| Total Development | ₹65,000 |

## Infrastructure Cost

| Item | Cost |
| --- | --- |
| AWS (Free Tier) | ₹0 |
| Domain | ₹800 |

## Third-Party Services

| Item | Cost |
| --- | --- |
| Firebase | ₹0 (Free Tier) |
| Razorpay | 2% per transaction |
| Twilio (OTP) | ₹500 |

## App Store Fees

| Item | Cost |
| --- | --- |
| Google Play Store | ₹18,000 (one-time) |
| Apple Developer | ₹7,500/year |

## TOTAL INVESTMENT

| Category | Amount |
| --- | --- |
| Development | ₹65,000 |
| Infrastructure | ₹800 |
| Services | ₹500 |
| App Stores | ₹25,500 |
| GRAND TOTAL | ₹91,800 |

# 7. TEAM REQUIREMENTS

## Team Structure

| Role | Count | Skills |
| --- | --- | --- |
| Flutter Developer | 2 | Flutter, Dart, BLoC |
| Backend Developer | 1 | Node.js/Firebase, PostgreSQL |
| UI/UX Designer | 1 | Figma, Design systems |

# 8. APP STORE PUBLISHING

## Google Play Store

Create Account: 1-2 days

App Listing: 1 day

Review: 1-7 days

Total: 3-10 days

Cost: ₹18,000 (one-time)

## Apple App Store

Create Account: 1-2 days

Get D-U-N-S Number: 7-14 days

App Listing: 1 day

Review: 1-2 days

Total: 10-20 days

Cost: ₹7,500/year

## Recommendation

Start with Android Only (₹18,000)

Add iOS later after product-market fit

95% Android users in India

# 9. NEXT STEPS

## Immediate Actions

| # | Action | Owner |
| --- | --- | --- |
| 1 | Review this document | Stakeholder |
| 2 | Approve budget | Stakeholder |
| 3 | Finalize team | Stakeholder |
| 4 | Create GitHub repo | Developer |
| 5 | Start Day 1 | Team |

# 10. CONCLUSION

| Item | Status |
| --- | --- |
| Documentation | Complete |
| UI/UX Specification | Complete |
| Cost Estimation | Complete |
| Timeline | 2 weeks |
| Team | To be finalized |
| Development | Ready to start |