# VELTRIX SPORTS

# App Store Decision & Publishing Guide

# 1. DO YOU NEED BOTH STORES?

## Quick Answer

| Platform | Store Required |
| --- | --- |
| Android Users | Google Play Store |
| iOS Users | Apple App Store |
| Web Users | None (direct URL) |

# 2. YOUR OPTIONS

## Option A: Android Only (RECOMMENDED FOR MVP)

| Item | Details |
| --- | --- |
| Cost | ₹18,000 (one-time) |
| Time | 3-10 days |
| Best For | MVP, Startups |

## Option B: iOS Only

| Item | Details |
| --- | --- |
| Cost | ₹7,500/year |
| Time | 10-20 days |
| Best For | Premium market |

## Option C: Both Stores

| Item | Details |
| --- | --- |
| Cost | ₹25,500 first year |
| Time | 10-20 days |
| Best For | Full launch |

# 3. RECOMMENDATION

## For 2-Week MVP: Start with Android Only

✓ Faster: 3-10 days vs 10-20 days

✓ Cheaper: ₹18,000 vs ₹25,500

✓ More Users: 95% Android in India

✓ Easier: Simpler process

## Add iOS Later When:

• Product-market fit achieved

• Users request iOS app

• Revenue supports cost

# 4. GOOGLE PLAY STORE - STEP BY STEP

## Step 1: Create Developer Account (Day 1)

Go to https://play.google.com/console

Sign in with Gmail

Click "Create Developer Account"

Pay ₹18,000 (one-time)

Fill developer name: "Veltrix Sports"

Fill email and phone

Verify email

Wait 24-48 hours for approval

## Step 2: Create App (Day 2)

Go to Google Play Console

Click "Create App"

App name: "Veltrix Sports"

Select: Free, App

Accept declarations

Click "Create App"

## Step 3: Complete Store Listing (Day 2-3)

Go to "Store presence" → "Main store listing"

App name (max 30 chars)

Short description (max 80 chars)

Full description (max 4000 chars)

Upload app icon (512x512 PNG)

Upload feature graphic (1024x500 PNG)

Upload screenshots (min 2, max 8)

## Step 4: Content Rating (Day 3)

Go to "Store presence" → "Content rating"

Fill questionnaire

Get rating

Submit for rating

## Step 5: Upload App (Day 4-5)

Build AAB file in Android Studio

Go to "Production" → "Create new release"

Upload AAB file

Add release notes

Start rollout

## Step 6: Submit for Review (Day 5)

Review all sections

Fix any issues

Click "Submit for review"

Wait 1-7 days

App goes live

# 5. APPLE APP STORE - STEP BY STEP

## Step 1: Create Apple ID (Day 1)

Go to https://appleid.apple.com

Create new Apple ID

Fill email, password

Verify email

## Step 2: Join Developer Program (Day 1-2)

Go to https://developer.apple.com

Sign in with Apple ID

Click "Join the Apple Developer Program"

Pay ₹7,500/year

Fill organization details

Wait for verification

## Step 3: Get D-U-N-S Number (Day 2-14)

Go to https://developer.apple.com/enroll/duns-lookup/

Search your company name

If not found: Request new number

Wait 7-14 business days

Get D-U-N-S number via email

## Step 4: Create App ID (Day 14-15)

Go to Apple Developer → Certificates, Identifiers & Profiles

Click "+" to create App ID

Description: "Veltrix Sports"

Bundle ID: "com.veltrix.sports"

Click "Register"

## Step 5: App Store Connect Setup (Day 15-16)

Go to https://appstoreconnect.apple.com

Click "My Apps"

Click "+" → "New App"

Platform: iOS

Name: "Veltrix Sports"

Bundle ID: "com.veltrix.sports"

## Step 6: Complete App Information (Day 16)

App name (max 30 chars)

Subtitle (max 30 chars)

Description (max 4000 chars)

Upload app icon (1024x1024)

Upload screenshots

## Step 7: Build & Upload (Day 16-17)

Open project in Xcode

Product → Archive

Validate app

Upload to App Store Connect

## Step 8: Submit for Review (Day 17)

Go to "App Store" tab

Click "Submit for Review"

Answer review questions

Wait 24-48 hours

# 6. TIMELINE COMPARISON

| Option | Google Play | Apple | Total Time |
| --- | --- | --- | --- |
| Android Only | 3-10 days | - | 3-10 days |
| iOS Only | - | 10-20 days | 10-20 days |
| Both | 3-10 days | 10-20 days | 10-20 days |

# 7. COST COMPARISON

| Option | Google Play | Apple | Total Cost |
| --- | --- | --- | --- |
| Android Only | ₹18,000 | - | ₹18,000 |
| iOS Only | - | ₹7,500/year | ₹7,500/year |
| Both | ₹18,000 | ₹7,500/year | ₹25,500 first year |

# 8. FINAL RECOMMENDATION

## For 2-Week MVP

| Decision | Recommendation |
| --- | --- |
| Store | Google Play Only |
| Cost | ₹18,000 |
| Time | 3-10 days |

# 9. CHECKLIST

## Android Only (Recommended)

☐ Create Google Play Developer Account (₹18,000)

☐ Create app listing

☐ Upload screenshots

☐ Add privacy policy

☐ Upload AAB file

☐ Submit for review

☐ Wait 1-7 days

☐ App goes live

## Both Stores

☐ Google Play (₹18,000)

☐ Apple Developer (₹7,500/year)

☐ Get D-U-N-S Number (7-14 days)

☐ Create certificates

☐ App Store Connect setup

☐ Upload via Xcode

☐ Submit for review

☐ Wait 10-20 days