# VELTRIX SPORTS

# Requirements & Cost Summary

Date: August 29, 2026
For: Stakeholder Review

# 1. PROJECT REQUIREMENTS

## 1.1 What We're Building

A sports platform with 3 core modules:

| Module | Description |
| --- | --- |
| Training Plans | Create, manage, and follow workout plans |
| Events | Browse, register, and manage sports events |
| Ticketing | Buy, sell, and manage event tickets |

## 1.2 Platform Requirements

| Platform | Required |
| --- | --- |
| Android | Yes |
| iOS | Yes |
| Web | Yes |

## 1.3 Feature Requirements

### Training Plans (Must Have)

☐ User registration & login

☐ Create training plans

☐ AI-generated plans

☐ Track workout sessions

☐ View progress charts

☐ Connect fitness devices

### Events (Must Have)

☐ Browse events

☐ Filter by sport/city/date

☐ Register for events

☐ View my registrations

☐ Event details with route map

### Ticketing (Should Have)

☐ Buy tickets

☐ View purchased tickets

☐ QR code for check-in

☐ Promo code support

### Payments (Must Have)

☐ Razorpay integration

☐ UPI, Cards, Net Banking

☐ Payment receipts

☐ Refund support

# 2. TOOLS & TECHNOLOGY

## 2.1 Development Tools (FREE)

| Tool | Cost | Purpose |
| --- | --- | --- |
| Flutter SDK | ₹0 | Mobile app development |
| Dart SDK | ₹0 | Programming language |
| VS Code | ₹0 | Code editor |
| Git | ₹0 | Version control |
| Node.js | ₹0 | Backend runtime |
| Total | ₹0 |  |

## 2.2 Cloud Services (AWS)

| Service | Free Tier | After Free Tier |
| --- | --- | --- |
| EC2 (Compute) | 750 hrs/month | ₹1,400/month |
| RDS (Database) | 750 hrs/month | ₹2,800/month |
| S3 (Storage) | 5GB | ₹200/month |
| CloudFront (CDN) | 1TB transfer | ₹800/month |
| Total | ₹0 (12 months) | ₹6,600/month |

## 2.3 Third-Party Services

| Service | Cost | Purpose |
| --- | --- | --- |
| Razorpay | 2% per transaction | Payments |
| Firebase | Free (basic) | Push notifications |
| Garmin API | Free | Device integration |
| Total | ~₹500/month |  |

# 3. COST BREAKDOWN

## 3.1 Option A: MVP Only (2 Weeks)

What You Get: Basic login/register, Dashboard, View training plans, View events, Basic payment

| Item | Cost |
| --- | --- |
| Flutter Developer (2) | ₹20,000 |
| Backend Developer (1) | ₹10,000 |
| UI/UX Designer (1) | ₹7,500 |
| QA Engineer (1) | ₹6,250 |
| AWS (Free Tier) | ₹0 |
| Third-party services | ₹1,000 |
| TOTAL | ₹44,750 |

## 3.2 Option B: Full Product (3 Months)

What You Get: Complete training plan module, Complete events module, Complete ticketing module, Payment integration, Device integration, Admin panel

| Item | Cost |
| --- | --- |
| Flutter Developer (3) | ₹1,80,000 |
| Backend Developer (2) | ₹1,20,000 |
| UI/UX Designer (1) | ₹45,000 |
| QA Engineer (2) | ₹75,000 |
| DevOps (1) | ₹75,000 |
| AWS (3 months) | ₹19,800 |
| Third-party services | ₹1,500 |
| TOTAL | ₹5,16,300 |

## 3.3 Option C: Enterprise (6 Months)

What You Get: Everything in Full Product + AI plan generation, Live event tracking, Advanced analytics, Multi-language support, White-label options

| Item | Cost |
| --- | --- |
| Flutter Developer (4) | ₹4,80,000 |
| Backend Developer (3) | ₹3,60,000 |
| UI/UX Designer (2) | ₹1,20,000 |
| QA Engineer (2) | ₹1,50,000 |
| DevOps (1) | ₹1,20,000 |
| Project Manager (1) | ₹60,000 |
| AWS (6 months) | ₹39,600 |
| Third-party services | ₹3,000 |
| TOTAL | ₹13,32,600 |

# 4. COMPARISON TABLE

| Feature | MVP (₹44K) | Full (₹5.1L) | Enterprise (₹13.3L) |
| --- | --- | --- | --- |
| Login/Register | Yes | Yes | Yes |
| Dashboard | Yes | Yes | Yes |
| Training Plans | Basic | Full | Full + AI |
| Events | Basic | Full | Full + Live |
| Ticketing | No | Yes | Yes |
| Payments | Basic | Full | Full |
| Device Sync | No | Yes | Yes |
| Admin Panel | No | Yes | Yes |
| Analytics | No | Basic | Advanced |
| Multi-language | No | No | Yes |
| Timeline | 2 weeks | 3 months | 6 months |

# 5. RECOMMENDATION

## For Startup/MVP

Choose Option A (₹44,750)

• Get basic product running

• Test with users

• Iterate based on feedback

## For Business

Choose Option B (₹5,16,300)

• Complete product

• All features working

• Ready for market

## For Enterprise

Choose Option C (₹13,32,600)

• Full-featured platform

• Scalable architecture

• Advanced capabilities

# 6. TIMELINE

## MVP (2 Weeks)

Week 1: Day 1-2: Setup + Auth, Day 3-5: Dashboard + Plans, Day 6-7: Events + Basic UI

Week 2: Day 8-9: Integration + Testing, Day 10: Deploy

## Full Product (3 Months)

Month 1: Auth System, Dashboard, Core Infrastructure

Month 2: Training Plans, Events, Ticketing

Month 3: Payments, Device Sync, Testing + Deploy

# 7. NEXT STEPS

| Step | Action | Timeline |
| --- | --- | --- |
| 1 | Approve requirements | Today |
| 2 | Select option (A/B/C) | Today |
| 3 | Finalize team | Day 1 |
| 4 | Start development | Day 2 |
| 5 | MVP delivery | Week 2 |